Vivaah — Bridal Rental & Retail Website: Implementation Plan

Status: 🔒 LOCKED — v1.0, 3 July 2026. All architectural decisions are final; only the §10 content inputs (rates, policies, catalogue) remain, and none of them block the start of development. Changes after this point are scope changes.

Source: vivaahprompt1.docx + 151 hero-section frames (videos/heroSection/)

Verdict: the project is possible, and possible for ~₹0/month. The brief originally contained three logic conflicts — all have been decided and resolved (see §2).

1. What is being built

A single website with two halves plus an admin panel:

| Area | Model | Fulfilment |
| --- | --- | --- |
| Lehengas + jewellery | Rental (pre-booking, date-based, possible pre-booking charge, extension charges) | Customer picks up at shop |
| All other dresses | Retail (browse categories, reserve/pre-book) | Customer picks up at shop |
| Admin panel | Owner edits all content: products, prices, categories, banners, charges text, shop info | — |

Key facts that simplify the build: no shipping/logistics (shop pickup only), no delivery-partner integration, single shop, single owner-admin. The website is a booking/reservation engine + catalogue, not a full checkout-and-ship e-commerce platform.

2. Logic errors & conflicts found in the brief (all resolved)

2.1 ✅ DECIDED — Automated WhatsApp via the website system + SMS from the client's own number (₹0)

Decision: WhatsApp messages are sent automatically by the website; SMS is sent from the client's own number using her SIM plan's free daily SMS quota, keeping SMS cost at ₹0.

WhatsApp channel — official Cloud API, driven customer-first so it stays free:

Unofficial libraries (Baileys/whatsapp-web.js) remain off the table — ToS violation, number-ban risk, needs a 24/7 session server. Instead, use Meta's official WhatsApp Cloud API (free to register; needs its own number — a spare SIM) and exploit the pricing rule that replies inside the 24-hour customer-service window are free:

1.  Customer completes a booking → success screen shows a prominent "Get your confirmation on WhatsApp" button — a wa.me/<system-number>?text=CONFIRM+<booking-code> deep link.

2.  Customer taps it → sends that one prefilled message → this opens a free 24-h service window.

3.  A Cloud API webhook (Cloudflare Worker) matches the booking code and instantly auto-replies with the full confirmation: booking details, charges, shop location (Google Maps link), pickup instructions, and the website link for engagement. Fully automated, official API, ₹0.

4.  Extension reminders / pickup-day reminders can also ride free windows when the customer replies; otherwise send a utility template (~₹0.115 + GST) — pennies, and optional (SMS covers it).

5.  Fallback if the customer never taps the button: the guaranteed SMS channel below (or an optional auto-sent utility template, admin-toggleable).

Message timing (two-stage, matches the payment flow in §2.3): the customer taps the WhatsApp button right after *submitting* the booking, so the instant auto-reply says *"booking received — payment under verification"* with the details. When the owner verifies the UTR (normally within hours, i.e. still inside the same free 24-h window), the system sends the final *"booking confirmed"* message in that window — still ₹0. If verification happens after the window closes, the confirmation goes by SMS (free) and optionally a utility template (~₹0.115). A manual wa.me deep-link button also stays in the admin bookings inbox as a zero-cost fallback for edge cases (wrong number, customer without the system flow).

SMS channel — owner's own number via an Android SMS-gateway app:

The owner's Android phone runs a free open-source SMS gateway app ([SMS Gateway for Android](https://github.com/capcom6/android-sms-gateway) — REST API, free cloud relay or fully local mode; alternative: Traccar SMS Gateway). Flow:

1.  Booking confirmed → backend queues an SMS job (customer copy + owner copy if desired).

2.  The gateway app on her phone receives the job and sends the SMS from her own SIM, consuming her plan's free daily SMS allowance (typically 100/day on Indian plans).

3.  The backend keeps a daily quota counter (admin-configurable, default 100/day). Jobs beyond quota are queued for the next day, and email delivery covers the gap immediately, so nothing is ever silently lost.

4.  If her phone is off/offline, jobs simply wait in the queue and send when it reconnects; the admin dashboard shows queue depth and last-gateway-heartbeat so she can see if the phone has disconnected.

Two cautions to acknowledge (not blockers):

TRAI/DLT: bulk commercial A2P SMS in India formally requires DLT registration; a personal SIM sending a small number of person-to-person-style messages daily is common practice and low-risk at this volume, but keep messages conversational (not template-blast spam) and volumes modest. If the business scales, move SMS to a DLT-registered route or lean fully on WhatsApp.

The Cloud API number can't simultaneously run the normal WhatsApp app, hence the spare SIM for the "system" number. The owner's personal number is untouched — it only does SMS.

2.2 ✅ DECIDED — Hosting: Cloudflare (free tier, commercial use allowed)

The reference site is on Vercel, but Vercel's free Hobby tier prohibits commercial use — a shop taking bookings violates their ToS and risks takedown. Cloudflare's free tier explicitly allows commercial use and is the correct free host. Concrete plan:

1.  Next.js 16 deployed to Cloudflare Workers via the official `@opennextjs/cloudflare` adapter (npx create-cloudflare scaffolds it). Free tier: 100,000 requests/day, 10 ms CPU/request — ample for a single-shop site.

2.  Render catalogue pages statically (SSG/ISR) — homepage, rental gallery, retail listings, product pages regenerate on admin edits (on-demand revalidation). Static assets on Cloudflare don't count against the Workers request quota and have unlimited free bandwidth, so browsing traffic costs ~nothing; only dynamic actions (booking submission, availability checks, admin, webhooks) invoke Workers.

3.  Product images: stored in Supabase Storage but always served through the site's own domain path with Cloudflare edge caching (Cache-Control: immutable), so Supabase's 5 GB/month egress is barely touched — the CDN absorbs repeat views. Images pre-compressed to WebP/AVIF at upload time (client-side compression in the admin panel, since free Cloudflare has no image-resizing service).

4.  Cron triggers (free, 3 schedules): ① Supabase keep-alive ping, ② expire unpaid pending bookings, ③ daily SMS-quota reset / queue flush.

5.  WhatsApp webhook + SMS-gateway callbacks run as Worker routes on the same deployment — no extra service.

6.  Domain (client-purchased, ~₹800/yr): DNS on Cloudflare (free), which also unlocks the free WAF rate-limiting rule (§7), automatic HTTPS, and Bot Fight Mode. Deploys via GitHub → Cloudflare CI (free) — push to main = live.

7.  Dev/preview: every git branch gets a free preview URL (*.pages.dev-style), so the client can review changes before they go live.

Fallback option if the OpenNext adapter causes friction during build: split the app — static frontend on Cloudflare Pages + all API logic in plain Workers + Hono. Same free limits, slightly more wiring, zero adapter risk. Supabase's free tier has no commercial restriction, so the backend stack is unaffected either way.

2.3 ✅ DECIDED — Payments: UPI QR + UPI number + UPI ID, manual verification (₹0)

Confirmed by the developer. At the payment step the booking page shows all three: ① the owner's UPI QR image, ② her UPI number, ③ her UPI ID — each with a copy button — plus a UPI intent deep link (upi://pay?pa=<upi-id>&pn=<shop>&am=<amount>&tn=<booking-code>) that opens the customer's UPI app pre-filled on mobile. Customer pays, submits the UTR/transaction reference in the form; the booking enters *payment pending verification* (dates held); owner cross-checks her UPI app and confirms with one tap in the admin panel (confirm triggers the WhatsApp/SMS confirmations). Unverified pending bookings auto-expire (admin-configurable window) so fake UTRs can't hold dates. All three payment identifiers are admin-editable in settings. Zero gateway fees.

2.4 ✅ DECIDED — 360° lehenga photoshoots: developer will produce them

The slamdunk site rotates a 3D basketball model — a sphere is trivial in Three.js; a lehenga is not. The chosen approach is the standard e-commerce one: a 360° turntable photo sequence per lehenga (mannequin on a rotating turntable, 24–36 evenly-spaced shots), which the site scrubs on scroll/drag — visually identical to y-axis 3D rotation. The developer is handling these photoshoots. Practical shooting notes: fixed camera + tripod, consistent lighting and plain background across all garments, same frame count per item (makes the viewer code uniform), shoot landscape at ≥1500 px height, batch-process to WebP (~60–80 KB/frame → ~2–3 MB per garment, well within Supabase's 1 GB storage for a boutique-sized catalogue). Retail items use normal 2–4 photo galleries per colour variant.

2.5 Smaller catches

Double-booking race condition (✅ confirmed as a requirement): once an item is booked for a date range, no one else can book it for any overlapping duration. Enforced at the database level with a PostgreSQL daterange + GiST exclusion constraint (not application-level checks, which have race windows) — the database physically rejects a second overlapping booking even if two customers submit at the same instant. *Pending* bookings (awaiting UPI verification) also hold their dates until they expire, so a slot can't be sniped mid-payment. The availability calendar shows booked/held ranges as unselectable. Includes buffer days between bookings for dry-cleaning/alterations — admin-configurable.

Extension charges ambiguity: "extension of booking duration" needs rules — per-day rate? Only if the item isn't booked next? Extensions must re-check the availability calendar and respect the next booking's start date. Admin sets per-item or global extension rates.

Supabase free tier pauses after 7 days of inactivity — prevented with a scheduled ping (Cloudflare cron trigger / GitHub Actions, both free). Free tier also has no automatic backups — a weekly pg_dump via free GitHub Actions solves it.

The hero frames carry a "KlingAI 3.0" watermark (bottom-right) and are 1280×720 — soft on large desktop screens. Crop ~64 px off the bottom-right or overlay a UI element there; optionally upscale to 1080p with Real-ESRGAN (free) before encoding.

Anime aesthetic vs. real inventory: the hero is anime-style while products are real photos. It works as an intentional artistic identity (and it's beautiful), but the transition from hero to product sections needs a deliberate design bridge (matching colour palette: those marigold oranges, rose pinks, dusk purples) so it doesn't feel like two different websites.

3. Is the project possible? — Yes (all blockers now resolved)

All decisions are locked: (a) WhatsApp automated via official Cloud API using the free customer-initiated service window, SMS from the client's own number via an Android SMS-gateway app within her free daily quota; (b) hosting on Cloudflare free tier (commercial use allowed); (c) UPI QR + UPI number + UPI ID with manual verification for pre-booking charges (₹0 fees); (d) developer produces the 360° photoshoots; (e) client bears the domain cost (~₹700–900/yr) — the project's only recurring spend. Monthly infrastructure cost: ₹0. Optional micro-costs: WhatsApp utility templates (~₹0.115 + GST each) only if messaging outside free windows.

4. Recommended stack (all free tiers, commercial use allowed)

| Layer | Choice | Free-tier limits | Why |
| --- | --- | --- | --- |
| Framework | Next.js 16 (App Router) | — | SSR/ISR for SEO on catalogue pages, API routes, React ecosystem for the 3D/animation work |
| Hosting | Cloudflare Workers/Pages via @opennextjs/cloudflare | 100k req/day, free static bandwidth, commercial OK | Only major free host permitting commercial use; global CDN |
| Database + Auth + Storage | Supabase | 500 MB DB, 1 GB storage, 5 GB egress, 50k MAU | Postgres (exclusion constraints for bookings!), Row-Level Security, email auth (⚠️ built-in phone OTP needs paid Twilio — customer phones verified via own SMS gateway / WhatsApp instead, §7), image storage — one service |
| Animations | GSAP + ScrollTrigger (now 100% free incl. plugins) | — | Scroll-scrubbed hero + section reveals, same as reference site |
| 3D / 360 viewer | react-three-fiber + drei or a lightweight custom canvas frame-scrubber | — | Matches slamdunk approach |
| Styling | Tailwind CSS v4 | — | Speed, consistency |
| Email notifications | Resend | 3,000 emails/mo free | Owner booking alerts + customer confirmations |
| Rate limiting | Cloudflare WAF free rule (edge) + Upstash Redis (500k cmds/mo) for per-endpoint limits | free | See §7 |
| Image CDN | Cloudflare cache in front of Supabase storage + WebP/AVIF | free | Keeps Supabase's 5 GB egress from being exhausted |
| Analytics | Cloudflare Web Analytics or Umami Cloud free | free | Engagement measurement without cookies |
| Backups | GitHub Actions weekly pg_dump → private repo | free | Covers Supabase free tier's no-backup gap |

Cost summary: ₹0/month infrastructure · domain ~₹800/yr (borne by client) · a spare SIM for the WhatsApp system number · optional: WhatsApp utility templates ~₹0.115/msg outside free windows · SMS ₹0 (client's own number, daily free quota) · payments ₹0 (UPI direct).

5. Hero video — play once, loop the tail (your 151 frames)

Frame analysis: 151 JPEGs, 1280×720, 7.5 MB total. Motion: close-up of flowing red lehenga fabric (1–70) → white gown mid-shot (70–110) → camera settles on wide gazebo scene (≈135) → frames 138–151 are near-static (only drifting petals/twinkling lights) — this is the loop segment.

Recommended technique — two stitched `<video>` elements (better than a 151-image canvas scrubber: ~1.5 MB total vs 7.5 MB, hardware-decoded, no JS frame juggling):

1.  `hero-intro.mp4` — frames 1–138, played once.

2.  `hero-loop.mp4` — frames 138–151 ping-ponged (138→151→150→…→139) so the loop point is mathematically seamless; a straight 14-frame loop would visibly "pop" as petals jump back.

3.  Both videos preloaded; two stacked <video> tags. On the intro's ended event, start the loop video and swap opacity in the same animation frame. The first frame of the loop = last frame of the intro, so the cut is invisible.

4.  Poster image = frame 1 (instant paint); muted playsinline autoplay for mobile autoplay; respect prefers-reduced-motion by showing the final still instead.

Encoding (ffmpeg, free):

# Intro: frames 1–138, 24 fps, crop KlingAI watermark strip if desired ffmpeg -framerate 24 -start_number 1 -i kling_20260603____Main_Promp_5399_0_%03d.jpg \ -frames:v 138 -c:v libx264 -crf 21 -pix_fmt yuv420p -movflags +faststart hero-intro.mp4 # Loop: frames 138–151 forward, then reversed and concatenated (ping-pong) ffmpeg -framerate 24 -start_number 138 -i kling_20260603____Main_Promp_5399_0_%03d.jpg \ -frames:v 14 -vf "split[a][b];[b]reverse[r];[a][r]concat=n=2" \ -c:v libx264 -crf 21 -pix_fmt yuv420p -movflags +faststart hero-loop.mp4 # + WebM/AV1 variants for smaller size; keep MP4 as Safari fallback

Overlay: brand name, tagline, and CTA ("Book your bridal look") fade in via GSAP once the camera settles (~5.7 s in, at the cut to loop).

6. Site architecture & pages

/ Hero video → featured lehengas → how renting works → retail categories strip → testimonials → visit-the-shop (map) /rentals Lehenga gallery (each card = 360° spin-on-scroll, slamdunk-style) /rentals/[slug] Product page: draggable 360° viewer, jewellery pairings, availability calendar, date-range picker → booking flow /rentals/[slug]/book Booking: dates, contact + WhatsApp number, pre-booking charge via UPI, extension-charges info section (admin-editable) /retail Category grid (admin-defined categories) /retail/[category] Standard product listing (filters: price, colour, size); cards show available colour-swatch dots; hovering/tapping a swatch previews that colour's photo /retail/[cat]/[slug] Product page → colour swatch selector (each colour has its own photo set + stock; gallery swaps on selection; selected colour is carried into the reservation and the WhatsApp/ email confirmation) → "Reserve for pickup" flow /jewellery Rental jewellery, bookable standalone or bundled with a lehenga /policies Rental terms, extension charges, damage policy (admin-editable) /visit Shop location page: embedded Google Map (free iframe embed, no API key needed), "Get Directions" button deep-linking to the Google Maps app with the shop pinned, address, hours, phone, landmark photos, appointment booking /booking/[code] Customer booking-status page (magic link in WhatsApp/SMS): live status, countdown to pickup, "request extension" flow (shows extra charges, re-checks availability), cancellation /admin (auth-gated) dashboard: bookings inbox w/ one-tap payment verification (confirm = triggers automated WhatsApp/SMS; manual wa.me fallback button), booking calendar, extension- request approvals, product CRUD (+360-frame upload, + colour- variant manager with per-colour photos & stock), categories, pricing & charges, site content blocks, banners, settings

Database core (Postgres/Supabase):

products (type: rental|retail, category, price, rental_price, prebook_charge, extension_rate, images[], spin_frames[]) · product_variants (product_id, colour_name, colour_hex — rendered as the swatch dot, images[], sizes/stock, price_override nullable, is_active) — retail items always have ≥1 variant (single-colour items get one default variant, so the storefront and admin logic stay uniform; rentals can use the same table later if lehengas ever come in colour options) · bookings (customer, phone, booked_range daterange, status: pending→confirmed→picked_up→returned|cancelled, payment_ref, extension_of) · `booking_items` (booking_id, product_id, variant_id, plus `booked_range` and `status` mirrored from the parent booking via trigger — required for the per-item constraint below) — one booking can hold a lehenga + bundled jewellery pieces as separate items sharing the same dates (the brief's "jewellery rented with rental dresses"); each rental item is availability-checked · categories · site_content (key→JSON blocks for admin-editable copy/banners) · settings (buffer days, shop info, charges text) · exclusion constraint on booking_items: EXCLUDE USING gist (product_id WITH =, booked_range WITH &&) WHERE (status NOT IN ('cancelled','returned')) — makes double-booking impossible at the DB level, race-proof, for every item in a bundle.

Colour-variant behaviour: the colour filter on listing pages matches against variant colours (a red-and-blue dress appears under both filters); reservations store the variant so the owner knows exactly which colour to keep aside; if a colour sells out it shows as a greyed-out swatch (optionally with "notify me"); admin product form manages variants inline — add a colour, name it, pick the swatch hex, upload that colour's photos, set per-size stock.

Shop location is surfaced everywhere, not just on `/visit`: a "📍 Visit our shop / Get directions" element sits in the site footer (every page), on the booking-success screen, on the customer booking-status page, and as a Google Maps deep link (https://maps.google.com/?q=<lat>,<lng>) inside every WhatsApp, SMS, and email confirmation — since pickup-at-shop is the entire fulfilment model, the customer should never be more than one tap from navigation. The pin coordinates, address, and hours are admin-editable in settings (change once, updates everywhere including outgoing messages).

Admin-editable "everything" is implemented as structured content blocks (hero text, banners, section copy, policies, charges tables) — not a free-text page builder, which would be a scope explosion. This covers 100% of what a shop owner actually edits.

7. Rate limiting (explicitly requested)

Three layers of abuse protection:

1.  Edge: Cloudflare free plan includes WAF rate-limiting — e.g., max 10 requests/10 s per IP on /api/*, plus bot-fight mode. Zero code.

2.  Application: Upstash Redis sliding-window limits on sensitive endpoints — booking creation (e.g., 3/hour/phone number), OTP/auth attempts (5/15 min), admin login (5/15 min). Plus Cloudflare Turnstile (free, invisible CAPTCHA) on the booking form to stop bots before they hit the API.

3.  Phone verification without paid SMS providers: ⚠️ Supabase's built-in phone OTP requires a paid SMS provider (Twilio etc.) — do not use it. Instead, verify the customer's number through channels we already own for free: OTP sent via the owner's Android SMS gateway (counts against the same daily quota, so it's reserved for rental bookings only), or treat the customer's WhatsApp CONFIRM message to the system number as implicit verification (they proved they own that WhatsApp number). Unverified + unpaid pre-bookings auto-expire after an admin-configurable window (e.g., 2 hours) so bots/fakes can't hold inventory.

8. Design direction

Derived from the hero frames' palette — dusk purple/indigo backgrounds, marigold orange accents, rose pink and deep-red highlights, warm fairy-light gold — so the anime hero flows into the real product sections. Typography: an elegant display serif (e.g., Fraunces/Playfair) for headings + clean sans for body; generous whitespace; product cards on soft off-white "silk" panels so real photos pop against the dusk theme. Patterns worth borrowing from the best rental/fashion sites (Flyrobe, Rent the Runway, Stage3, high-end saree houses): sticky availability-date bar on product pages, "complete the look" jewellery cross-sell, occasion-based browsing (Bridal / Sangeet / Reception), size-and-fitting guide, and an appointment-to-try CTA everywhere.

9. Build phases

| Phase | Scope | Est. effort |
| --- | --- | --- |
| 0. Content inputs | Client answers the remaining §10 questions (rates, policies, catalogue size); domain purchase; 360° photoshoot begins | 1 week (client) |
| 1. Foundation | Repo, Next.js + Cloudflare + Supabase setup, schema + RLS + exclusion constraint, auth | 3–4 days |
| 2. Hero + shell | Video encode + dual-video hero, nav, footer, theme system, homepage | 3–4 days |
| 3. Rental engine | 360 viewer, availability calendar, booking flow (incl. jewellery bundles) + UPI step, booking-status page + extension requests, expiry job | 5–7 days |
| 4. Retail | Categories, listings w/ swatch previews, product pages w/ colour-variant selector, reserve-for-pickup flow | 4–5 days |
| 5. Admin | Dashboard, bookings inbox + one-tap payment verification, extension approvals, product/content CRUD, settings, PWA + push notifications | 5–6 days |
| 6. Comms + hardening | WhatsApp Cloud API webhook + auto-reply flow, SMS gateway integration + quota queue, email notifications, rate limiting, SEO/OG tags, image pipeline, backups, keep-alive | 3–4 days |
| 7. Launch | Real content load, client training, DNS cutover | 2 days |

Total: roughly 4–5 weeks of development after client decisions land.

10. Remaining content inputs from the client (do not block development)

These are business-content values that get entered into admin settings — the system is built to accept any answer, so development starts without them:

1.  Pre-booking charge: fixed amount or % of rental? Refundable? Same for jewellery?

2.  Extension charges: per-day rate? Flat? Per-item or global?

3.  Buffer days between rentals for cleaning/alterations?

4.  Retail "purchase": pay full amount online, token amount, or just reserve-and-pay-at-shop?

5.  Security deposit for rentals — collected at shop? Should the site display it?

6.  How many rental lehengas / jewellery sets / retail SKUs at launch? (sizing storage + photoshoot effort)

6a.  For retail: does she track stock per colour *and size*, or just per colour? Are photos available for every colour of a dress, or only one colour (others shown as swatch-only)?

7.  ✅ A spare SIM/number is now required for the WhatsApp Cloud API system number — which number will be used? Also confirm her personal Android phone can run the SMS-gateway app.

8.  ✅ Domain cost borne by client — which domain name does she want? (~₹800/yr)

9.  Branding: existing logo/shop name assets? Shop address + Google Maps pin + hours?

10.  Cancellation policy (affects refund of pre-booking charge)?

11. Recommended engagement additions

"Book a trial appointment" scheduler (visit shop to try before renting) — highest-conversion feature for this business.

Complete-the-look bundles — auto-suggest jewellery with each lehenga (increases rental value per booking).

Occasion browsing (Bridal / Sangeet / Mehendi / Reception) + festival countdown banners (admin-managed).

Wishlist + "notify me when free" — email/WhatsApp alert when a booked lehenga's dates open.

Instagram feed embed + share-to-WhatsApp buttons on every product (organic reach where her customers already are).

Customer photo testimonials ("Vivaah brides") — with consent, the strongest trust signal for bridal rental.

Size & fitting guide, rental-process explainer (3-step visual), FAQ with damage policy.

Referral coupon codes (admin-generated) for pre-booking-charge discounts.

Customer booking-status page (/booking/[code], magic-linked from WhatsApp/SMS) with a self-serve extension request — customer sees extra charges live, system re-checks the calendar so an extension can never collide with the next booking; owner approves in one tap. (Closes the brief's extension requirement with an actual flow, not just an info section.)

Admin panel as an installable PWA + free Web-Push notifications — the owner's phone buzzes on every new booking like a native app; no app store, no cost. Removes any dependence on checking email.

Per-product Open Graph share images — when a customer shares a lehenga on WhatsApp, the link unfurls into a rich card (photo + price + dates-available). WhatsApp is where all sharing happens for this audience; this is disproportionately high-value for zero running cost.

Local SEO pack: Product/LocalBusiness JSON-LD structured data + link-up with a Google Business Profile (free) so the shop appears in "lehenga rent near me" map searches — likely the single biggest free customer-acquisition channel for a physical shop.

Hindi / English language toggle — stored as a content-block dimension so the admin can fill both languages (English fallback where Hindi is empty).

Low-bandwidth mode: serve the 720p hero as-is on mobile data but lazy-start it; skip to the static poster on Save-Data header / 2G-3G connections (much of the audience browses on mobile data).

12. Reference map — which part of the website comes from where

| Website part | Reference / origin | What exactly is borrowed |
| --- | --- | --- |
| Hero: cinematic video → settles into a living loop | Apple product pages (pre-rendered frame sequences on a fixed canvas) + Bottega Veneta (full-bleed editorial film hero) + your Kling AI frames | Play-once-then-ambient-loop technique; text/CTA fading in only after the camera settles |
| Rental gallery + lehenga page layout & booking flow | slamdunk-five.vercel.app (client's stated reference — React, Three.js/react-three-fiber, GSAP, Tailwind) | Product rotating on its y-axis as the page centrepiece; single-product booking page structure; scroll-driven section reveals — theme swapped from neon-sport to dusk-wedding |
| 360° spin viewer mechanics | Standard e-commerce turntable viewers (car configurators, Amazon 360 view) — the practical version of slamdunk's 3D ball for real garments | Drag-to-rotate + scroll-scrub frame sequence, preloaded neighbouring frames |
| Availability calendar + date-range picking | Airbnb-style range picker; rental-period presets (4/6/8 days) observed on Stage3 and Flyrobe | Unselectable booked/held dates, buffer-day gaps, preset durations |
| Trial-appointment booking, alteration/fitting messaging | Flyrobe (free trials, at-home measurement positioning) & Stage3 (trials + custom fitting for bridal) | "Try before you book" as a first-class CTA; fitting/alteration info on every rental page |
| Occasion-based browsing (Bridal / Sangeet / Mehendi / Reception) | Indian ethnic-wear retailers (Kalki Fashion, Koskii, Mohey) | Category system matching how wedding shoppers actually search |
| Colour swatch dots on product cards + variant galleries | Myntra / Zara / H&M product-card pattern | Swatch → photo-set swap; colour carried through reservation |
| "Complete the look" jewellery cross-sell | Rent the Runway accessory pairing + Myntra "style with" | Bundled add-ons at booking time, one shared date range |
| Reserve online, pick up at shop | Standard BOPIS (buy-online-pickup-in-store) retail pattern | Reservation + pickup-window messaging instead of checkout+shipping |
| UPI QR + UTR manual verification | Common Indian small-business pattern (ticketing pages, boutique Instagram sellers) | Zero-fee payment collection with human verification and auto-expiring holds |
| Scroll animations / section transitions | Awwwards e-commerce & GSAP collections (e.g., outfit-change-on-scroll, product-details scroll experiences) | Scroll-scrubbed transitions, image-sequence storytelling — 2026's interactive-3D-on-scroll trend |
| Admin structured content blocks | Shopify's section-based theme editor (concept only) | Owner edits defined blocks, not raw pages — safe full customisability |

13. Free-tier risk register

| Risk | Trigger | Mitigation |
| --- | --- | --- |
| Supabase project pauses | 7 days no activity | Cron ping (free) |
| Supabase 5 GB egress exceeded | Image-heavy traffic spike | Cloudflare CDN caching + WebP/AVIF + lazy-load |
| Cloudflare 100k req/day exceeded | ~viral traffic | Static-render catalogue pages (don't hit Workers per view) |
| No DB backups on free tier | Data loss | Weekly GitHub Actions pg_dump |
| Customer never taps "Get confirmation on WhatsApp" | No free service window opens | SMS (guaranteed channel) + optional auto utility template (₹0.115), admin-toggleable |
| Owner's phone offline / SMS gateway disconnected | SMS queue stalls | Queue persists + dashboard heartbeat indicator; email delivery is immediate regardless |
| SMS daily quota exhausted | >100 bookings+reminders/day | Quota counter defers overflow to next day; WhatsApp/email already delivered |
| TRAI/DLT scrutiny of commercial SMS from personal SIM | High SMS volume / spam-like templates | Keep volume low & conversational; migrate to DLT route or WhatsApp-only if scaling |
| Meta Cloud API number requirement | Number can't also run the normal WhatsApp app | Spare SIM as dedicated system number; owner's personal number untouched |